FASTTRACKS CAR CARE

Mobile App

Development Status Report

What has been built so far, how it works, how it compares to the web dashboard, and what comes next.

Date: 15 October 2026

Prepared by: Tech Team, FastTracks Car Care

Project: fasttracks-mobile (Android & iOS employee app)

Status: In internal testing (Android test builds)

Contents

1. Executive Summary	3

Key points	3

2. Purpose and Scope	3

3. Technology Stack	3

4. How the App Works	4

4.1 Start-up and login	4

4.2 Navigation	4

4.3 Data	4

4.4 Permissions	4

5. Module Status vs Dashboard	5

Summary	5

Module by module	5

6. Quality Check Results	7

7. Fixes Made During This Review	7

8. Release Status	7

9. Known Gaps and Risks	8

10. Next Steps	8

Appendix: How to Run and Test	8

Option A: Install a test build on a phone	8

Option B: Run on an emulator (for development)	8

Testing rules	8

# 1. Executive Summary

The FastTracks mobile app is an employee app for Android and iOS that brings the web dashboard (dashboard.fasttrackscarcare.in) to the phone. It is built with Expo and React Native and uses the same backend as the dashboard, so all data stays in one place.

| 36 dashboard modules built | 7 modules partly built | 9 modules not built yet | ~33,000 lines of code, ~45 screens |
| --- | --- | --- | --- |

## Key points

- Large and real: every screen uses live backend data. No dummy or placeholder data was found.

- Healthy codebase: zero TypeScript errors, and all 340 API calls in the app match real backend endpoints.

- Menu mirrors the dashboard: module names and order follow the dashboard sidebar.

- Main gap: new HR and reporting modules added to the dashboard recently (Applications, Onboarding, Competencies, Analytics, Audit Trail, Reports, Meta Ads) are not on mobile yet.

- Not yet released: the app is shared as internal Android test builds. It is not on the Play Store or App Store.

# 2. Purpose and Scope

The goal is a mobile app that matches the web dashboard feature for feature, so staff can do their daily work from the phone: attendance, tasks, timesheets, customers and job cards, sales, finance approvals and HR self-service.

- Users: FastTracks employees, managers and the owner. What each person sees depends on their role and permissions.

- In scope: everything in the dashboard sidebar. Extra features (such as a sales voice agent) are planned after parity.

- Out of scope for now: a separate backend. The app reuses the existing dashboard backend.

# 3. Technology Stack

| Area | Technology | Purpose |
| --- | --- | --- |
| Framework | Expo SDK 57, React Native 0.86, React 19 | One codebase for Android and iOS |
| Language | TypeScript (strict) | Type safety; all API data shapes are typed |
| Navigation | Expo Router, NativeTabs, custom side menu | File-based screens, 2 bottom tabs, menu for all modules |
| API client | axios | All backend calls in one file (src/lib/api.ts) |
| Backend | Existing Node.js + Express + Supabase/PostgreSQL | Same backend and data as the web dashboard |
| Login security | JWT + expo-secure-store | Token kept in phone Keychain/Keystore |
| Notifications | expo-notifications + Firebase | Task, reminder and lead alerts with deep links |
| Files | expo-image-picker, document-picker, file-system, sharing, xlsx | Camera/gallery uploads, downloads, Excel export |
| UI | Reanimated 4, expo-blur, Inter font, brand colours | Animations and FastTracks look and feel |
| Build & release | EAS Build, expo-dev-client | Cloud builds: internal APK and production builds |

# 4. How the App Works

## 4.1 Start-up and login

- On launch, the app checks for a saved login token and confirms it with the server.

- Valid token: the user goes straight to Home. No token: the Login screen opens.

- Login uses the same username and password as the dashboard.

- If the server ever rejects the token, the user is logged out automatically.

## 4.2 Navigation

- Two bottom tabs: Home (attendance, timesheet, reminders and tasks widgets) and Conversations (WhatsApp).

- Every other module opens from the side menu, which is built from one list of modules (the screen registry).

- Tapping a notification opens the matching screen (task, reminder or lead).

## 4.3 Data

- Each screen loads its data when opened; pull down to refresh.

- There is no live (real-time) updating yet.

## 4.4 Permissions

- Menu items are hidden by role, matching the dashboard sidebar.

- Per-employee permissions set in the dashboard are loaded from the server. If they fail to load, gated features stay hidden (safe by default) with a Retry button.

- The server always makes the final access decision.

# 5. Module Status vs Dashboard

The table follows the dashboard sidebar order. "Built" means the main day-to-day actions are available on mobile. "Partial" means some key actions or views are missing.

## Summary

| Status | Modules | Share |
| --- | --- | --- |
| Built | 36 | 68% |
| Partial | 7 | 13% |
| Not built | 9 | 17% |
| N/A (web only) | 1 | 2% |

## Module by module

| # | Module | Status | What is on mobile |
| --- | --- | --- | --- |
| 1 | Overview | Built | Owner KPIs, recent activity, staff on leave |
| 2 | Customers & Jobs | Built | Customer list & filters, profile, job cards (status, walk-out, reassign, line items, inspection photos, remarks, create invoice), click-to-call |
| 3 | New Entry | Partial | Core intake form with phone lookup, source and handled-by. Inspection photo/video not on mobile |
| 4 | Employees | Built | List, create, edit, deactivate, reset password, permissions, standing tasks |
| 5 | Employee Documents | Built | Directory, upload and delete identity documents |
| 6 | Applications | Not built | New HR module on the dashboard |
| 7 | Onboarding | Not built | New HR module on the dashboard |
| 8 | Contacts | Built | Search, create, edit, delete (delete limited by role) |
| 9 | Competencies | Not built | New HR module on the dashboard |
| 10 | Onboarding Templates | Not built | New HR module on the dashboard |
| 11 | Analytics | Not built | Dashboard reporting module |
| 12 | Audit Trail | Not built | Dashboard reporting module |
| 13 | Reports (HR) | Not built | Dashboard reporting module |
| 14 | Attendance | Built | Clock-in, today, monthly history, late records, warnings; manager register and override |
| 15 | Tasks | Built | Create, edit, delete, status, threads, daily recurring tasks |
| 16 | My Salary | Built | Salary, overtime, late records, warnings |
| 17 | My Payslips | Built | Payslip list and download |
| 18 | My Finance | Built | Request advance, repayment tracking, salary payments |
| 19 | Leave Requests | Built | Apply (full/half day); approve or reject |
| 20 | Purchase | Built | Ledgers, purchase & payment vouchers, allocations, debit notes, cancellations |
| 21 | Personal Info | Built | Profile, identity documents (upload, delete, reveal) |
| 22 | Finance Approvals | Built | Approve/reject advances, create, edit, active advances tab |
| 23 | Overtime | Built | Request overtime, log actual hours |
| 24 | Overtime Approval | Built | Approve/reject, set actual hours, filters |
| 25 | Payroll | Built | Company payroll, overrides, salary edit, disbursement, export |
| 26 | Incentives | Built | Targets, credits, payouts, ledger |
| 27 | Payslips | Built | Generate payslips with prefill |
| 28 | Financial | Built | Overview, revenue breakdown, outstanding, growth, top customers, spend slabs (reports) |
| 29 | Legal Documents | Built | Cases (create, edit), document upload |
| 30 | Meta Ads | Not built | Access is per-employee on the dashboard |
| 31 | Job Tracker | Built | Pipeline by status, move job status, filters |
| 32 | AI Agents | Partial | Status and activity only; enable/disable not on mobile |
| 33 | Conversations | Built | WhatsApp threads and replies (bottom tab) |
| 34 | Calls | Partial | Call log and recording details; audio playback not available |
| 35 | Inventory | Built | Items, receipts, item-out, reconcile, images. Barcode scan not available |
| 36 | Accounts | Built | Bank accounts, EMIs, payment reminders, documents, masked numbers |
| 37 | ERP Finance | Built | Overview, orders, sales performance, services, customers, monthly/daily, export |
| 38 | Expenses | Built | Submit, bulk entry, receipt read-out, approve/reject, replies |
| 39 | Team Chat | Built | Chats, groups, messages, media, pins, nicknames |
| 40 | Password Manager | Not built | Needs a product decision before building |
| 41 | Quotations | Built | Create, view, cancel, delete |
| 42 | Sales Invoices | Built | Create, record payment, mark paid, WhatsApp, email, waybill |
| 43 | Devices | Partial | Devices, enrolment code, lock, alerts, location history, app usage, policies in one screen |
| 44 | App Policies | Partial | Inside the Devices screen |
| 45 | Install App | N/A (web only) | Not needed in the mobile app |
| 46 | Device Alerts | Partial | Inside the Devices screen |
| 47 | Live Location | Partial | Location history inside Devices; no live map |
| 48 | SIM Tracker | Built | Stats, add, edit, delete |
| 49 | Company Settings | Built | View and edit company details |
| 50 | All Timesheets | Built | Approve/reject, replies, assign follow-up tasks, attachments, contacts |
| 51 | Remarks | Built | Owner management view; employee read and reply |
| 52 | Reminders | Built | Acknowledge, snooze, done; manage reminder definitions |
| 53 | My Timesheet | Built | Daily entries, submit, work documentation, attachments, contacts |

# 6. Quality Check Results

A code review was carried out on 15 October 2026 against the current dashboard code.

| Check | Result | Details |
| --- | --- | --- |
| TypeScript type check | Pass | 0 errors |
| API calls vs backend routes | Pass | All 340 calls match a real, mounted backend route |
| Menu order and names vs dashboard | Fixed | Order matched; two labels corrected (see section 7) |
| Dummy / fake data | Pass | None found; all screens use live data |
| Lint (code style) | Needs work | 9 errors, 7 warnings; style rules, no crashes |
| Keyboard handling on forms | Needs work | 21 of 43 form screens can have fields hidden by the keyboard |
| Theme colours | Needs work | About 440 hard-coded colours; affects dark mode only |

# 7. Fixes Made During This Review

| Fix | Details |
| --- | --- |
| Invoice payment screen | After "Record payment" or "Mark as paid", the invoice detail was replaced by a short payment summary, so customer and item details could disappear. The app now reloads the full invoice after both actions, the same way the dashboard does. |
| Menu label: Purchase | "Accounting" renamed to "Purchase" (screen title "Purchase — Ledgers") to match the dashboard. |
| Menu label: Sales Invoices | "Invoices" renamed to "Sales Invoices" to match the dashboard. |
| Project notes | Outdated notes corrected: the Agreements API is live again, and the invoice payment call uses the current endpoint. |

These fixes are made in the local copy and will be pushed to GitHub once repository access is set up.

# 8. Release Status

- Android: internal test builds (APK) via EAS. Current version code is 3. Not on the Play Store.

- iOS: blocked until Apple Developer enrolment is complete. The iOS bundle ID is still a placeholder.

- Server: the app connects to the live production backend. Testing must use test accounts only.

- Code: stored on GitHub (rakeshkurapati0204/fasttracks-mobile). Team access is being set up.

# 9. Known Gaps and Risks

| Item | Impact | Notes |
| --- | --- | --- |
| 9 dashboard modules not on mobile | High | HR, reporting, Meta Ads and Password Manager |
| No PDF viewer, audio player or barcode scanner | Medium | Needs packages and a new native build |
| Testing uses production data | Medium | Use test accounts; no separate test server is confirmed |
| Keyboard covers some form fields | Medium | Affects 21 form screens |
| No real-time updates | Low | Pull-to-refresh works; chat and leads are not live |
| iOS not available | Medium | Waiting on Apple Developer enrolment |
| Password Manager on mobile | Decision | Needs owner approval because of security risk |

# 10. Next Steps

- Set up GitHub access for the team and push the review fixes.

- Test on the Android emulator with test accounts (employee and manager).

- Build the missing HR modules: Applications, Onboarding, Onboarding Templates, Competencies.

- Build reporting modules: Analytics, Audit Trail, Reports; then Meta Ads.

- Complete partial modules: New Entry photos, AI Agents controls, Devices sub-pages.

- Add native features in one build: PDF viewing, call recording playback, barcode scanning.

- Polish: keyboard handling, lint clean-up, theme colours.

- Release: Play Store listing; iOS after Apple enrolment.

- Extra features: sales voice agent and other additions after dashboard parity.

# Appendix: How to Run and Test

## Option A: Install a test build on a phone

- Run: npm install, then npx eas login, then npx eas build -p android --profile preview.

- Open the link or QR code from the build on an Android phone and install the APK.

## Option B: Run on an emulator (for development)

- Install Android Studio and create an emulator.

- Keep the project in a short path with no spaces, for example C:\dev\fasttracks-mobile.

- Run: npm install, then npm run android. Expo Go is not supported for this app.

## Testing rules

- Always use test accounts: the app writes to live data.

- Check: login, Home clock-in, side menu per role, timesheet, tasks, leave, expenses with photo upload, notifications, logout.